# UniHub System Roles and Development Roadmap (Next.js + MongoDB)

## I. System Roles and Functionalities

### 1. Participant / Beneficiary

• Register and verify account via email
• Login and manage profile information
• Browse extension projects and activities
• Apply or register as beneficiary
• View application/registration status
• Receive announcements and notifications
• Participate in activities
• Respond to client satisfaction surveys
• View personal dashboard with joined activities and updates

### 2. Project Leader (Extension Coordinator)

• Secure login with role-based access
• Create, update, and manage extension project profiles
• Create and manage project activities
• Approve or reject beneficiary registrations
• Generate and manage beneficiary lists
• Track and manage attendance during activities
• Create announcements and reminders
• Design, deploy, and analyze client satisfaction surveys
• Send targeted email blasts
• View dashboards and analytics
• Export reports (CSV, PDF, DOCX)

### 3. Administrator

• System-wide login with admin privileges
• View all projects, activities, users, and beneficiaries
• Import users and beneficiaries via CSV
• Export system-wide data and reports
• Monitor platform usage and statistics
• Maintain system data integrity and oversight

## II. Recommended Development Order (Role-Based)

ROLE 1: Administrator (Develop First – System Foundation)
Reason: Defines system control, roles, and data integrity.

• Setup Next.js (App Router) frontend
• Setup Node.js API routes (Next.js API / Route Handlers)
• Configure MongoDB and Mongoose
• Define database schemas (User, Role, Project, Activity)
• Implement authentication (NextAuth / JWT)
• Role-based access control (Admin, Project Leader, Participant)
• Admin dashboard (view-only)
• User import/export (CSV)

ROLE 2: Project Leader (Core System Logic)
Reason: Main system operations depend on project and activity management.

• Project creation and management
• Activity creation under projects
• Beneficiary registration management
• Approval / rejection workflow
• Attendance tracking module
• Announcement management
• Email blast integration (Nodemailer / third-party SMTP)
• Survey creation and deployment
• Analytics and report generation

ROLE 3: Participant / Beneficiary (End-User Features)
Reason: Depends on projects, activities, and approvals being ready.

• User registration and onboarding
• Project and activity browsing
• Beneficiary registration
• Notification viewing
• Activity participation tracking
• Client satisfaction survey submission
• Personal dashboard

ROLE 4: System Polishing & Deployment
• UI/UX optimization (Tailwind CSS)
• Validation and error handling
• Security hardening
• Testing (unit and user acceptance)
• Deployment (Vercel + MongoDB Atlas)